#### City of Montello

#### Public Works Meeting

5/8/2024

6:30 P.M.

Called to order by Ken Streich at 6:30 pm

Members present: Ron Knutson, Brian Schrimpf, Ken Streich, Bill Faulkner

Members absent:

Others present: Mike Kohnke

Approve Comp Time/Monthly Reports BS/BF Motion carried

Old Business

- Discussion with possible action on construction of 3rd Municipal well

  - Contract from MSA to start phase 1 will be $25k and take 3-6 months.

- Discussion with possible action on Hwy/22 Church St. reconstruction project

  - Kohnke met with MSA to discuss today. DOT will have meeting end of May with PW Director & Clerk Treasurer.

  - Discussed general plan and plan to stop sand wash away by dollar general

  - Discussed family dollar construction original water plan

  - Discussed DOT contracts

  - Project at 59% plans right now

- Discussion with possible action on Park Street reconstruction project

  - Park St project shovel ready. Designs are done, copies available. MSA is putting in for grants.

- Discussion with possible action on East 2nd Street road construction

  - Went over generalized plans.

  - Discussed ability to do a lot of work in house. PW can work on during down time. Will be a gravel road.

  - Discussed cost & wheel tax money

  - Motion by Schrimpf/Faulkner to allow PW to start project contingent to funding. Motion carried.

- Discussion on road condition of Cty Y/Park Street in front of courthouse

  - Discussed email correspondence from HWY commissioner about road & what they are able to do.

- Discussion with possible action on sewer department operations

  - No new information. Will have to wait until budget time to figure out offering salary.

  - Discussed timeline

New Business:

- Discussion with possible action CMAR

  - Committee received copy of compliance maintenance annual report

  - Discussed grade and grading system. Discussed only non A grades: phosphorus (C) & finances (F)

  - Motion by Faulkner/Schrimpf to accept 2023 CMAR for resolution to city council. Motion carried.

- Discussion with Eye on Water software

  - Went over software and discussed advantages to new program

- Discussion with possible action Sidewalk repairs

  - Doty St will be done soon

  - Only other outstanding repairs would be on church st where project will be done. Will not worry about those at this time.

  - Kohnke will have a new list to committee soon.

- Discussion with possible action on 2024 City Street road repair projects

  - Discussed fog seal for Timmy dr & Shirley ave mid to late June

  - Possibly some paving/patching if funding left over

### Citizen Comments: Discussed grease in sewer system. Discussed private wells. Discussed heavy equipment repair & services. Discussed grants.

Next Regular Meeting: 6/12/2024

Motion by Faulkner/Knutson to adjourn carried at 7:38 pm.