#### City of Montello

#### Public Works Meeting

7/10/2024

Called to order by Ken Streich at 6:30 pm

Members present: Ron Knutson, Brian Schrimpf, Ken Streich, Bill Faulkner, Dick Dufour

Members absent:

Others present: Mike Kohnke, Jim Houdek

Motion Knutson/Schrimpf by to approve comp time/monthly reports. Discussed sick time & vacation time policy. Discussed geese roundup. Motion carried.

Old Business

- Discussion with possible action on Hwy/22 Church St. reconstruction project

  - Discussed lighting agreement and crosswalks. Public Safety & County ARE working on crosswalk placements.

  - 60% plans are in. Municipal agreements need to be approved.

- Discussion with possible action on East 2nd Street Road construction

  - No new information. Have not had time to get started, PW has been busy helping parks. Goal to get done before plowing starts.

- Discussion with possible action on sewer department operations

  - Discussed survey results from WRWA.

  - Discussed another similar municipality that recently hired sewer plant operator.

  - Discussed ideas on how to get & keep sewer plant operator, and when to start hiring process.

New Business:

- Discussion with possible action on Brush pickup

  - Council brought up brush pickup. City’s chipper had broke down & at the time committee and council decided not to repair or replace to save costs. Smallest chipper is $50k.

  - Discussion on time & manpower.

  - Discussion on local contractors. Kohnke will look into pricing.

  - Discussion on compost pile & DNR regulations: would cost a lot of money and take a lot of time.

- Discussion with possible action on 2025 Budget items

  - Discussion on street repair and equipment.

  - Discussion on where committee would like money allocated in budget.

  - Kohnke will get list of equipment and condition of equipment to committee.

  - Discussed that sewer/water is separate from city budget - general fund, because it is a utility.

- Discussion with possible action on Simplified Rate case for water department revenue.

  - Kohnke attended a class on funding for utilities.

  - Discussed qualifying for grants and funding from state

  - Discussed conventional rate increase vs simplified. Can do simplified rate case every 12 months. Kohnke would like to apply for simplified rate increase this year.

  - Motion by Dufour/Faulkner to apply for simplified rate increase. Motion carried.

##### Other Comments: - Discussed referendum possibility for 3rd well. Mayor Houdek commented that there are still unknowns in the budget at this time. Would have to look into if utilities are allowed to have a referendum. Discussed city appraisal and current house prices.

##### Discussed motor at lift station, should be up & running this week. Sink hole on Clark St being fixed this week. Well inspections deadline extended from DNR due to contractors not responding.

##### Discussed bathrooms in park that need repair.

##### Citizen Comments: None

Next Regular Meeting: 8/22/2024

Motion to adjourn by Faulkner/Schrimpf.  Carried at 7:20 pm

Minutes by Marie Puterbaugh